## Slide 1: Supporting GoFar across the project
Proposed support for the C&V and ECI Phases
Presented by The Strategy Group | October 2026
Notes: Purpose: confirm TSG's support for the rest of the C&V Phase, before the ECI Phase and from January to June 2027, and share what we have learned so far.

## Slide 2: Our support focuses on the C&V and ECI Phases
OVERVIEW
Our proposal covers the C&V and ECI Phases. Support for the RFP phase is yet to be scoped.
COMPLETED
EOI
July
Interactive preparation
COMPLETED
Pre-C&V
September
Cultural foundation session
UNDERWAY
C&V Phase
Now
Interactive readiness
UPCOMING
Pre-ECI
December
Customer centricity and strategy workshops
UPCOMING
ECI Phase
2027
Structured interactive support
Our remaining support: completing the C&V Phase, realigning before the ECI Phase, and supporting every ECI interactive from January to June 2027.
Notes: The first two stages are complete. The rest of the deck focuses on the three stages ahead.

## Slide 3: The C&V and ECI Phases share a similar budget
OVERVIEW
Project steps | Investment (excl. GST)
Pre-ECI: Interactive Preparation | 
Virtual team introduction and alignment session | Reduced to $10,000 for goodwill (paid separately to this contract)
Pre-interactive team alignment session | 
Eight-step interactive preparation process | 
Presentation coaching | $15,000 ($5,000 each)
Foundation Sessions | 
Strategy Workshop | $23,000
Culture and Customer Centricity Workshop (x2) | $46,000
Interactive Readiness and Roleplay | $11,500
C&V Phase Support | 
Interactive readiness and debrief sessions | $81,600 (est. 14 sessions)
ECI Phase Support | 
Client interactive preparation and support | $174,000 (est. 12 sessions)
Ongoing Support | 
Strategy and Positioning Support | $37,000
Total | $388,100
PRE-ECI AND C&V
$177,100
45.6% of total budget
ECI AND ONGOING
$211,000
54.4% of total budget
Notes: Budget as contracted. Pre-ECI interactive preparation was reduced to $10,000 for goodwill and paid separately. The C&V Phase allocation is $81,600.

## Slide 4: Six more interactives and three submissions
C&V PHASE
Our proposed support for the remainder of the C&V Phase, within the existing budget.
8
interactives supported to date
6
further interactives proposed
3
submissions supported (approx.)
C&V PHASE INTERACTIVES
SUBMISSIONS
We now focus on preparation and rehearsal rather than attending interactives in person, which extends our support across more sessions.
Notes: Six further interactives at approximately $3,100 each ($18,600) and three submissions at three hours each ($2,367) total $20,967, within the remaining C&V budget of approximately $22,600.

## Slide 5: The interactives we propose to support
C&V PHASE
# | Interactive topic | Session | Status
1 | Capacity and Service | Workshop 1 | Completed
2 | Alignment | Workshop 1 | Completed
3 |  | Workshop 3 | Completed
4 | Alternative Alignment | Workshop 2 | Completed
5 |  | Workshop 3 | Completed
6 | Fire and Life Safety | Workshop 2 | Completed
7 |  | Workshop 3 | Completed
8 | Tunnel Requirements and AMF | Workshop 2 | Completed
9 | Rolling Stock and Station Design | Workshop 2 | Proposed
10 | Power and Grid Connection | Workshop 2 | Proposed
11 | TSSI and AP1 Scope Interface | Workshop 1 | Proposed
12 | Asset Management and Maintenance Strategy | Workshop 2 | Proposed
13 | Safety and Sustainability | Workshop 1 | Proposed
14 | Alignment | Workshop 4 | Proposed
+ | Submission support | Approx. 3 submissions | Proposed
Notes: Interactives 1 to 8 are complete. We propose to support interactives 9 to 14 and approximately three submissions for the remainder of the C&V Phase.

## Slide 6: Two workshops to realign before the ECI Phase
PRE-ECI | DECEMBER 2026
The ECI Phase will be decisive. We will reflect on what we have learned about ourselves, HSRA, the other ECI partners and the process, and enter the ECI with a clear strategy.
1
Customer Centricity Coaching
Reflecting through an external and an internal lens
External lens
What we now know about HSRA, its priorities and how it assesses partners
Internal lens
How the JV has worked together, and the cultural alignment needed for 2027
Outcome A shared view of HSRA and agreed ways of working
2
Partner Development and Strategy
Defining how GoFar will compete in the ECI Phase
Positioning
Win themes and GoFar's unique selling proposition
Competitors
A map of the other ECI partners, their strengths and likely approach
Outcome A clear ECI strategy and key messages
Notes: Funded from the Foundation Sessions allocation (Strategy Workshop and Culture and Customer Centricity Workshops). Customer Centricity Coaching combines an external reflection on HSRA with an internal reflection on JV culture. The Partner Development and Strategy workshop defines win themes, the USP and the competitive landscape.

## Slide 7: Structured support for every ECI interactive
ECI PHASE | JANUARY TO JUNE 2027
An estimated 12 interactives, each following our eight-step process, with TSG in the room for live support.
Jan
Feb
Mar
Apr
May
Jun
Interactive preparation and live support
Final interactives
PREPARE
1
Content discussion and objective setting
2
Informal team alignment and personal coaching
DEVELOP
3
Presentation development and refinement
4
Speaker guide and run sheet
REHEARSE
5
First rehearsal and structured debrief
6
Final rehearsal and refinement
DELIVER
7
Live support at the interactive
8
Post-interactive debrief
Final interactives: our most intensive support, where HSRA looks for evidence that GoFar has listened, adapted and grown.
Notes: For the final submission interactives we add a deep content review against everything HSRA has said, asked and signalled, narrative calibration to show GoFar has listened and adapted, and intensive rehearsal with TSG attending live.

## Slide 8: Three lessons from the C&V Phase
REFLECTIONS
01
Preparation is paramount
Thorough preparation gives the team its key messages and puts GoFar in a strong light, even when slides are not presented.
IN PRACTICE
On 13 October, GoFar was not asked to present, yet the team was better informed and ready because of the work done beforehand.
02
HSRA values guidance and capability
HSRA is looking for as much guidance as possible and responds to partners who bring structure and clarity.
IN PRACTICE
In the Fire and Life Safety workshop, HSRA used GoFar's slides to run the meeting, as they covered every point on its agenda.
03
Listening builds credibility
Responding to what HSRA has asked for, and building on its own work, earns more trust than innovation for its own sake.
IN PRACTICE
The alternative alignment gained support because it built on HSRA's Business Case. Another partner's late, untested idea did not progress.
Notes: Lesson 1: in the 13 October session, a GoFar team member noted they knew far more than they would have without preparing. Lesson 2: after the 15 October Fire and Life Safety workshop, the team reported HSRA used GoFar's slides as the agenda. Lesson 3: the 6 October debrief noted GoFar built on HSRA's own work, while John Holland Acciona floated a late idea that went nowhere.

## Slide 9: What worked well and what to watch
REFLECTIONS
What worked well
Context before the solution
Framing each idea around HSRA's needs and benefits made complex proposals easy to support.
Clear, simple messages
Distilling technical material into a few client-relevant points helped HSRA adopt our thinking.
A collaborative tone
Acknowledging other partners' work and seeking shared agreement built goodwill.
A strong presence
Engaged, consistent body language made GoFar visibly the strongest ECI partner.
What to watch going forward
One agreed position
Share a weekly update on the latest design position, and raise concerns early rather than defaulting to yes.
Focus over volume
Track HSRA's many requests in one place, and present a few focused slides with detail in reserve.
Prepared for challenge
Treat HSRA's fixed requirements as fixed, and have evidence ready for competitors who raise doubt.
Continuity and capacity
Keep consistent faces across sessions, and get ahead of work before Christmas.
Notes: Drawn from the 6 October Alternative Alignment debrief and the October preparation sessions. HSRA's agendas, outcomes documents and RFCs often arrive from several sources with short deadlines; John Holland Acciona continues to raise doubts; HSRA has said fixed requirements such as 240 m cross passage spacing are not for debate; and the team flagged the need to get ahead of work before Christmas.

## Slide 10: Thank you
We look forward to continuing our partnership with GoFar through the ECI Phase.